Strata Plan VR 1591

Strata Council Meeting

FYI: Quorum for a meeting: 1/3 of persons entitled to vote, ie, 5 votes or proxies; 3 members of the Strata Council for a meeting of the Council. For list of agenda items and order for Annual General Meeting, see over.

DATE

May 25, 2006, 6:30pm, Suite 301

PRESENT	Peggy Forrester (301), Tom Heise (201, 202, 205, 206, 302, 303), Josue Menjivar, Stacey Williams (101), Merry Meredith (102, 304) Quorum has been met. Chair: Tom Heise. Proof of Notice of Special Meeting given (MM).

AGENDA: NEW BUSINESS then OLD BUSINESS. PF 1st, JM 2nd.

NEW BUSINESS

- BOILER+ HOT WATER TANK QUOTES
Company	Asbestos Removal	Boiler Removal
Fleck		$6950			---
Enviro		$6800			$3850
ArrowVac	$8375			included
Tom went over boiler, etc. with these companies, was impressed by ArrowVac. Procedure: Order new boiler: 2 weeks to one month needed. Plan to do this in “heat off” time in summer. Then schedule:
Week 1: 
Remove asbestos, decontaminate, cut boiler apart, remove incinerator. Will need a permit and for an engineer to come. Would take about 6 days.
Week 2: 
Put in new boiler.

- Need specs for boiler: Vote: authorize Tom to have Pool of Absolute Industrial Mechanics Ltd. to review needs ($1000 limit) PF 1st, JM 2nd. 
Possible associated costs:
$675 to remove incinerator, $1000-$2000 for engineer, $3000 - $10,000: stainless steel liner for chimney, against heat, or direct vent to outside of building (cheaper), $4000-$6000 for Standard to High Efficiency Near Condensing or Condensing Boiler,
Hot Water Tank., pipes and labour.

- Tom is talking to Terasen Gas about a commercial gas efficiency boiler program. Voted to have PF help with filling out the applications: SW 1st, MM 2nd.

- Set Special Assessment Meeting: Set question, plan meeting and get notices out.

OLD BUSINESS

1	PARKING AREA has been paved. Tom will paint white lines.

NEXT MEETING

STRATA COUNCIL MEETING: THURSDAY JUNE 22, 2006, 6:30PM, SUITE 301. Agenda will be any New Business and Old Business from May 25th, including boiler quotes and Special Assessment meeting planning.

Order of Business for an Annual General Meeting

• certify proxies

• quorum?

• elect chair

• proof of Notice of Meeting

• approve agenda

• approve minutes of last annual or special general meeting

• deal with unfinished business

• receive reports and decisions since last annual general meeting

• ratify any new rules made by strata corporation

• report on insurance coverage

• approve budget for coming year: any projects, ie replace windows, paint etc.,  
   check repairs needed, check sump

• deal with new business

• elect a strata council

• terminate meeting